SPRINT #1 STORY POINTS
Database Coding → Sandis Prajapati 6
Database Design → Bikrum Katwal 3
User Registration Coding → Bikrum Katwal 4
User Registration Designing → Sandis Prajapati 2
User Login Coding → Sandis Prajapati 4
User Login Designing → Bikrum Katwal 2
UI Testing → Sarbajeet G.C 5
Integration Testing → Sagun Shrestha 2

What went well in sprint #1?
→ Good Communication
→ Task well managed
→ Team Co-ordination

What didn’t go well?
→ Bug Fixing

SPRINT #2 STORY POINTS
Email Verification Coding → Bikrum Katwal 3
Email Verification Designing → Sandis Prajapati 1
Email Verification Testing → Sagun Shrestha 1
Home Fragment Coding → Sandis Prajapati 12
Home Fragment Designing → Bikrum Katwal 6
Home Fragment Testing → Sarbajeet G.C 4
Logout Coding → Bikrum Katwal 1
Logout Testing → Sagun Shrestha 1

What went well in Sprint #2?
→ Good Communication
→ Task well managed

What didn’t go well?
→ Error handling had to be done which brought complications
→ Application was unstable.(Kept on crashing).

SPRINT #3 STORY POINTS
Bottom Navigation View Coding → Bikrum Katwal 3
Bottom Navigation View Designing → Sandis Prajapati 2
Bottom Navigation View Testing → Sarbajeet G.C 1
Tab Preparation Coding → Bikrum Katwal 3
Tab Preparation Designing → Sandis Prajapati 2
Tab Preparation Testing → Sagun Shrestha 1
Profile toolbar and menu coding → Sandis Prajapati 7
Profile toolbar and menu designing → Bikrum Katwal 5
Profile toolbar and menu Testing → Sarbajeet G.C and Sagun Shrestha 4

What went well in Sprint #3?
→ Good team efficiency

What didn’t go well??
→ Lack of team communication
→ Tasks couldn’t be integrated as one.
→ Several errors were found.

SPRINT #4 STORY POINTS
User Profile Coding → Sandis Prajapati 5
User Profile Design → Bikrum Katwal 2
User Profile Testing → Sarbajeet G.C 1
Account Setting Coding → Bikrum Katwal 5
Account Setting Design → Sandis Prajapati 3
Account Setting Testing → Sagun Shrestha 2
Profile Setup Coding →Sandis & Bikrum 7
Profile Setup Design → Sandis & Bikrum 3
Profile Setup Testing → Sagun & Sarbajeet 2

What went well in Sprint #4?
→ Good Team efficiency
→ Seriousness towards the goal

What didn’t go well??
→ Time management.
→ Errors occurred in previous sprint tasks.

SPRINT #5 STORY POINTS
Edit Profile Coding → Bikrum Katwal 6
Edit Profile Designing → Sandis Prajapati 3
Edit Profile Testing → Sarbajeet & Sagun 3
Gallery Coding → Sandis Prajapati 5
Gallery Designing → Bikrum Katwal 3
Gallery Testing → Sarbajeet & Sagun 2
Camera Coding → Bikrum Katwal 4
Camera Designing → Sandis Prajapati 2
Camera Testing → Sarbajeet & Sagun 2

What went well in Sprint #5?
→ Great performance.
→ Tasks completed in time.
→ Great Team work.

What didn’t go well?
→Everything went fine.

SPRINT #6 STORY POINTS
Image View Coding → Bikrum Katwal 6
Image View Designing → Sandis Prajapati 3
Image View Testing → Sarbajeet and Sagun 3
Firebase Storage Coding → Sandis Prajapati 5
Firebase Storage Designing → Bikrum Katwal 2.5
Firebase Storage Testing → Sarbajeet, Sagun 2.5
Comment Coding → Bikrum Katwal 4
Comment Designing → Sandis Prajapati 2
Comment Testing → Sarbajeet & Sagun 2

What went well in sprint #6?
→ Great team work.
→ Tasks completed in time.

What didn’t go well?
→ Lack of team spirit.
→ Team Communication was not as good as previous sprints.

SPRINT #7 STORY POINTS
Main News Feed Coding → Bikrum Katwal 6
Main News Feed Designing → Sandis Prajapati 3
Main News Feed Testing → Sarbajeet & Sagun 3
Like Coding → Sandis Prajapati 5
Like Designing → Bikrum Katwal 2.5
Like Testing → Sarbajeet & Sagun 2.5
Debugging Code → Bikrum Katwal 4
Debugging Designs → Sandis Prajapati 2
Testing → Sarbajeet & Sagun 2

What went well in sprint #7?
→Great team work.
→ Application was ready for delivery.
→ All the teammates were confident about the method.